6/3/2022

Website Brief

Lagoon Outdoor Film Festival

By

Jetro Oluwayemi

**Project Title:** Lagoon Outdoor Film Festival Website

**1. Client Details**

* Name: Elegushi Royal Events
* Location: Elegushi Beach Victoria Island Lagos
* Contact: Jennifer Lopez

**2. Summary**

Create a website which helps publicize the Lagoon Outdoor Film Festival. The site should contain information about the festival and the movies, have a section for news and announcements, and a way for users to preregister that they will be attending the festival.

Proposed Domain Name: lagoonfestival.com

**3. Stakeholders**

* Festival Manager: Jennifer Lopez
* Web Developer – Frontend: Jetro Oluwayemi
* Web Developer – Backend: Jetro Oluwayemi

**4. Goals**

Deliver a functional and online website which allows for managing the content via a web interface and for users to preregister. The option to preregister should be highlighted and possible to close if registered visitors reaches 5.000. This will all be available at a web address which is relevant to the project.

**5. Timeline**

|  |  |
| --- | --- |
| Task | Duration (Hours) |
| 1: Develop WordPress Theme | **14** |
| 1 A: Create backend PHP files for HTML elements. Structure from the prototype will be used. | 8 |
| 1 B: Copy CSS from prototype | 2 |
| 1 C: Decide on Plugins to use for Google Maps and Preregister form. Update CSS to match theme if needed. | 4 |
| 2: Hosting and Domain Name | **8** |
| 2 A: Purchase and register Domain Name | 2 |
| 2 B:Purchase and Configure Hosting | 2 |
| 2 C: Configure Database and DNS | 4 |
| 3: Configure CMS | **8** |
| 3 A: Install WordPress, Theme, and plugins | 7 |
| 3 B: Add Users | 1 |
| 4: Add content | **5** |
| 4 A: Get movie schedule and site content from Festival Manager | 1 |
| 4 B: Add movies (includes sizing poster images) | 2 |
| 4 C: Add information on festival and news items | 2 |
| 5: Prepare handover | **4** |
| 5 A: Create manual for how to update movies and news | 4 |
| Total time for development | **39** |

**5. Requirements and Technologies**

**5 A. Website: Hosting**

Required hosting to make the site available online will be purchased from unoeuro.com. They have a good reputation and performance and includes DNS hosting, Database, Free SSL, and the ability to purchase a Domain Name. It all comes at very affordable prices which will suit this projects budget nicely.

Additionally, for potential future usage: E-mail system and addresses are included in the price.

**5 B. Website: Content Management**

WordPress will provide the interface for management of users, news, movies, and other text/image-content. WordPress is a free Open Source Content Management System widely used and supported. It allows for easy customization and has many free plugins. Using some of the plugins available for WordPress may lower the time used on development.

**5 C. Website: Design& Functionality**

The UI Kit named Bootflat will be used for designing the site. Bootflat is built on Bootstrap with the primary difference being a more flat/modern look. The underlying structure (HTML, CSS Classes, and JS functions) are the same. The icon font package Font Awesome has also been added for icons not included in the Bootstrap framework.

**Preregistration:** Visitors will be reminded to preregister via a large notice on the front page. The registration itself is done in a shop-like manner where the visitor will be able to click a “Watch this” button for each film title. A modal will then prompt the visitor to sign up via a Google or Facebook account or email and password. When a film title is chosen, the large notice will update to reflect which films the visitor has chosen.

The number of preregistrations will be tracked by a database. An hourly task will check the amount and will notify the manager via e-mail if it is getting close to 5.000. When it reaches 5.000, it will automatically close the option to preregister and the notice on the front page of the site will change to a message about the event having reached its max capacity.

**News and announcements:** A sidebar will contain the news and announcements. This will be visible on all pages except for the News page itself – this page already displays all the news.

**6. Budget**

Hourly rate for development is 20 Dollars.

|  |  |
| --- | --- |
| Task | Cost (Dollar) |
| Hosting: Bronze Suite at namecheap.com which includes domain name, database and DNS management for 12 months | 35 |
| Development Hours 39 | 780 |
| Miscellaneous (Meetings, travel, etc.) | 100 |
| Total cost | **915** |